**Testing Weekly Status report**

Prepared By(Test Lead):Mahfooza  
Project**:Retail**  
Date of preparation:7/09/21

1. **Issues:**

**Issues holding the QA team from delivering on schedule:**

|  |  |  |  |
| --- | --- | --- | --- |
| Project\*[Functionality Name] | Issue description | Possible solution | Issue detected on |
| Retail | Under registration the Drop down list does not contain all the states corresponding to the country in the user end. |  |  |
| Retail | In the home page navigation the shop had no categories listing down |  |  |
| Retail | The user cannot search based on the category in the search bar |  |  |
|  | On clickin the item it navigates to wrong item detail page in user end |  |  |
| Retail | Items in the shopping cart should be removed without refreshing the page and also a notification message must be added. |  |  |
| Retail | Payment option not avaiable So user cannot checkout |  |  |
| Retail | On deleting categories it will not give any sort of warning message if that perticular item likend to any product or not in the admin end. |  |  |

**Issues that management should be aware:**

|  |  |  |  |
| --- | --- | --- | --- |
| Project\* | Issue description | Possible solution | Issue detected on |
| Retail | Telephone numbers which has more 10 characters are accepted |  |  |
| Retail | The icon of the Email is not clickabe so it will not redirect to Mail. |  |  |
| Retail | Item are not removable on double clicking to the wishlist |  |  |
| Retail | Items are not removed while clicking ‘X’ icon in cart without refreshing the page |  |  |
| Retail |  |  |  |

**Project accomplishments:**  
  
Project:Retail  
Accomplishment: 100% coverage requirements coverage have been achieved during the test cases review.   
Accomplishment date:7/09/21

1. **Next week Priorities:**  
   1: Cycle 2 System test Execution for Admin and user Modules.

2: Defect Consolidation and Analysis after System Test Execution.

**1) Pending deliverables:**  
Work update:System testing execution to continue.  
Scheduled date:08/09/21  
Reason for extending:Cycle 1 started Doing it 07/09/21 in the afternoon since there was a unavailability of test data.

1. **New tasks:**  
   Scheduled Task:Defect analysis concolidation and analysis.  
   Date of release:08/09/21
2. **Defect status:**

**Active defects:**

|  |  |  |
| --- | --- | --- |
| Reporter | Module | Severity |
| Meghna | User\_Registration | 1-Critical |
| Nandita | User\_ShoppingCart | 1-Critical |
| Mahfooza | User\_Search | 1-Critical |
| Keerthana | User\_Payment | 1-Critical |
| Mahfooza | User\_Footersec\_SocialMedia | 3-Medium |
| Nandita | User\_Wishlist | 4-Low |
| Nandita | Admin\_Catalog\_Categories |  |
|  |  |  |
|  |  |  |

**Test cases:**

List the total number of test cases wrote test cases passed, test cases failed, test cases to be executed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Req** | **Module** | **# of test cases written** | **Test Cases Passed** | **Test Cases Failed** | **Test Cases to be executed** |
| **Task name** | **User>registration** | **26** | **23** | **3** |  |
|  | **User>login** | **6** | **6** | **0** |  |
|  | **User>MyAccout** | **32** | **32** | **0** |  |
|  | **User>MyOrder** | **5** | **32** | **2** |  |
|  | **User>Home page navigation** | **9** | **8** | **1** |  |
|  | **User>Search** | **3** | **2** | **1** |  |
|  | **User\_Footersection** | **12** | **11** | **1** |  |
|  | **User\_shoppingcart** | **3** | **2** | **1** |  |
|  | **User\_Wishlist** | **3** | **1** | **2** |  |
|  | **User\_Checkout** | **45** | **44** | **1** |  |
|  | **User\_Payment** | **7** | **6** | **1** |  |
|  | **Admin\_Homepagenavigation** | **56** |  |  | **56** |
|  | **Admin\_Dashboard** | **53** |  |  | **53** |
|  | **Admin\_Catolog** | **118** |  |  | **118** |
|  | **Admin\_Sales** | **43** |  |  | **43** |
|  | **Admin\_Customer** | **24** |  |  | **24** |
|  | **Admin\_Report** | **223** |  |  | **223** |

.